Kanban Board — Group 16 Smart Vehicle Safety Monitoring System (STM32)

Tool: GitHub Projects (Public)

Repository: https://github.com/Ne0nA1fa/ENT208-G16

Visibility: Public (as required by course guide)

Owner: Yuanming Hu (Technical Lead)

Collaborators: All team members invited

To Do

| Task | Owner | Description / Acceptance Criteria |
| --- | --- | --- |
| Wireless module integration (Bluetooth/WiFi) | Yunfan Jiang | Optional feature. If time permits, add wireless data transmission to send alerts to a phone app. |
| Data logging to SD card | (To be assigned) | Record timestamp of each drunk/drowsy alert for post-trip review. |

Doing

| Task | Owner | Description / Acceptance Criteria |
| --- | --- | --- |
| MQ-3 alcohol sensor driver | Yutong Yao | ADC reads sensor value. Calibrate threshold for 0.02% BAC (legal limit). Return NORMAL / DRUNK / HIGHLY_DRUNK. |
| MQ-3 hardware wiring + signal test | Yunfan Jiang | Connect MQ-3 to STM32 ADC pin (PA0). Test voltage stability with multimeter. Document pin mapping. |
| Voice module integration (STM32-S297) | Xiangyu Yuan | Write UART control code. Play “Drunk driving detected, engine locked” when alcohol exceeds limit. |
| Ignition control (relay) | Yuanming Hu | Write GPIO control code. Disable starter motor when drunk or drowsy detected. Re-enable when normal. |
| OLED display | Xinhang Li | Show real-time alcohol concentration (mg/L or %). Show system status: NORMAL / ALERT / DROWSY. |
| Drowsiness detection simulation | Zhangmeng Gu | Use button to simulate fatigue signal. When button pressed, trigger same alarm as drunk driving. |
| Demo script preparation | Zhiqin Yang | Write 3-minute demo script. Plan step-by-step: alcohol test → LED + buzzer + voice → ignition lock → drowsy button test. |

Done

| Task | Owner | Completion Evidence (Commit Link / File) |
| --- | --- | --- |
| Demo video filming and editing | Zhiqin Yang | [commit link] Video file in GitHub repo or Dev Log |
| LED flashing effect optimization | Xinhang Li | [commit link] LED blinks at 200ms on/off during alert |
| Infrared detection basic logic | Yutong Yao | [commit link] IR sensor reads hand on/off steering wheel |
| Project architecture + pin mapping | Yuanming Hu | [commit link] Block diagram + pin assignment table |
| Buzzer PWM different frequencies | Yunfan Jiang | [commit link] 1kHz for drunk, 0.5Hz slow beep for drowsy |
| Kanban board setup (public) | Yuanming Hu | [commit link] GitHub Projects created, all members invited |

Task Summary by Member

| Member | To Do | Doing | Done |
| --- | --- | --- | --- |
| Yutong Yao | — | MQ-3 driver | Infrared logic |
| Yunfan Jiang | Wireless (optional) | MQ-3 wiring + signal test | Buzzer PWM |
| Xiangyu Yuan | — | Voice module | — |
| Yuanming Hu | — | Ignition control | Architecture + pin mapping + Kanban setup |
| Xinhang Li | — | OLED display | LED flashing effect |
| Zhangmeng Gu | — | Drowsiness simulation | — |
| Zhiqin Yang | — | Demo script | Demo video |

How This Kanban Board Meets Course Requirements

| Requirement | How We Meet It |
| --- | --- |
| One board per team | Created one GitHub Project, shared with all 7 members |
| Public visibility | Board is public. Pathfinder and Stefan can view without login |
| Three columns (To Do / Doing / Done) | Yes |
| Every task has an owner | Each task has a name in the Owner column |
| Specific task description | Each task includes acceptance criteria or concrete deliverable |
| Used for entire semester | Same board will be updated weekly. Tasks move from To Do → Doing → Done |
| Connected to code repository | GitHub Projects is built into the same repo |

Link to Public Kanban Board

GitHub Projects URL:

https://github.com/Ne0nA1fa/ENT208-G16/projects/1